LaxHari Infotech (LHI) – Engineering Division

(Confidential Property of LaxHari Infotech – Do not share)

# Frontend React Developer Internship Program – 6 Months (24 Weeks)

Primary Stack: React 18, Vite, TypeScript, Redux Toolkit, React Query, TailwindCSS, Axios

Workflow: Git feature branches → PR → Review → CI → Deploy (Vercel/Netlify)

## Program Rules (apply every week)

- Git & PR: One feature branch per task; small commits; PR must include description, screenshots/loom, linked issue, and checklist. At least 1 review before merge.

- Code Quality: TypeScript types everywhere, ESLint + Prettier, A11y (ARIA), responsive by default, component-first architecture; avoid prop drilling (use RTK/Context).

- Testing: Vitest + React Testing Library; story-based component testing via Storybook (from Week 5).

- Docs: Update Storybook stories and /docs weekly; keep README.md current.

- Definition of Done: Code + tests + stories + docs + PR review + preview build.

## Program Outcomes

By the end of 24 weeks, interns can:

- Build production-grade React apps with Vite + TypeScript.

- Manage state with Redux Toolkit and server state with React Query.

- Create accessible, responsive UI using TailwindCSS and design tokens.

- Integrate secure APIs via Axios with interceptors and error handling.

- Ship features with CI/CD and preview deploys on Vercel/Netlify.

- Maintain component libraries with Storybook and test with Vitest/RTL.

## Repository Baseline (reference)

/src

/app        # app shell, providers, router

/pages      # route screens

/features   # RTK slices, hooks, components per feature

/components # shared UI components

/hooks      # reusable hooks

/lib        # axios client, utils, constants

/styles     # Tailwind config, tokens

/types      # global TS types

/tests        # vitest + RTL tests

/stories      # Storybook stories

/docs         # how-to, decisions, runbook

## PR Template (paste into repo)

## Summary

What feature/fix does this PR introduce?

## Screens / Video

(Attach screenshots or Loom link)

## Testing

- [ ] Unit tests added/updated

- [ ] Storybook updated

- [ ] Manual flows verified in preview

## Checklist

- [ ] ESLint/Prettier pass

- [ ] A11y basic checks (tab order, labels, contrast)

- [ ] No console errors/warnings

- [ ] One reviewer approved

## 24-Week Detailed Curriculum (Very Detailed)

Legend: Difficulty → ⭐ easy, ⭐⭐ medium, ⭐⭐⭐ hard, ⭐⭐⭐⭐ advanced

### Phase 1 – Foundations & Project Skeleton (Weeks 1–4)

Week 1 — Environment, Vite + TS Bootstrap (⭐)

Goals

- Set up Node, PNPM/Yarn, Vite, React 18, TypeScript, ESLint, Prettier, Tailwind.

- Establish project structure and base tooling.

Tasks

- Init Vite React + TS project; set strict TS config.

- Configure ESLint (airbnb/base + react + ts), Prettier integration.

- Configure Tailwind (tailwind.config.js), base tokens, container widths.

- Create App shell with Router (React Router v6.28+): /, /about, /404.

- Add CI step: lint + typecheck on PR.

Deliverables

- Running app (Vite dev server), routes, layout.

- README with run steps, scripts.

Acceptance / KPIs

- CI lint+type passes.

- PR merged after 1 review with screenshots of all routes.

Week 2 — Component Patterns & Design Tokens (⭐)

Goals

- Create a small shared UI kit; enforce tokens and responsive utilities.

Tasks

- Implement tokens (spacing, colors, typography) in Tailwind theme.

- Build atomic components: Button, Input, Select, Card, Modal.

- Create Storybook; write stories for each component.

Deliverables

- /components/ui/* with TS props + Storybook stories.

- Basic a11y: focus states, keyboard trap for Modal.

KPIs

- 5+ components with stories.

- No a11y violations (axe basic run).

Week 3 — State Basics & Forms (⭐⭐)

Goals

- Understand controlled/uncontrolled inputs, form validation, error patterns.

Tasks

- Build a Login form screen (client-only placeholder).

- Create useForm wrapper (or integrate React Hook Form) with TS types.

- Show inline errors, disabled states, loading indicator.

Deliverables

- /pages/login.tsx, reusable FormField component.

- Unit tests for Button, Input, FormField.

KPIs

- Vitest/RTL tests: coverage ≥ 15% for components.

Week 4 — App Architecture, Routing Guards, Error Boundaries (⭐⭐)

Goals

- Establish app provider tree and error boundaries; guarded routes.

Tasks

- Create AppProviders (Theme, QueryClient, Router).

- Add error boundary + suspense fallback.

- Implement protected route wrapper (placeholder auth).

Deliverables

- /app/providers.tsx, /app/routes.tsx, ProtectedRoute.

- Docs: architecture overview with diagram.

KPIs

- App boot time < 200ms in dev, coverage ≥ 18%.

### Phase 2 – Data Layer, RTK, React Query (Weeks 5–8)

Week 5 — API Client & React Query Setup (⭐⭐)

Goals

- Centralize Axios; set base URL, interceptors, error normalization.

Tasks

- /lib/http.ts with Axios instance + interceptors (401, 403 handling).

- Setup React Query (QueryClient) + devtools.

- Add sample useItemsQuery() to fetch mock list.

Deliverables

- Loading/empty/error states standardized components.

- Storybook “Data states” stories.

KPIs

- API client retries on 5xx; coverage ≥ 22%.

Week 6 — Redux Toolkit for App State (⭐⭐)

Goals

- Use RTK slices for UI/app state; keep server state in React Query.

Tasks

- Configure store with RTK; create uiSlice (toasts, modals).

- Create authSlice (token placeholders; real auth later).

- Persist minimal state (localStorage) with type-safe serialization.

Deliverables

- /app/store.ts, /features/ui, /features/auth.

- Tests for reducers and a selector.

KPIs

- Redux DevTools integrated; coverage ≥ 25%.

Week 7 — Authentication Flows (Frontend) (⭐⭐⭐)

Goals

- Implement login/logout/refresh token UI with secure patterns.

Tasks

- Build login page to call backend (/auth/login) via Axios.

- Store tokens safely (httpOnly cookie preferred; fallback: memory + rotation).

- Refresh logic + Axios interceptor; logout on 401.

Deliverables

- useAuth() hook, login/logout UI, error toasts.

- Protected routes wired to real auth state.

KPIs

- Happy-path E2E (manual) works; coverage ≥ 28% (auth slice & hooks).

Week 8 — Forms at Scale, Schema Validation (⭐⭐⭐)

Goals

- Build complex forms with Zod + React Hook Form + reusable inputs.

Tasks

- Integrate Zod for schema validation (zodResolver).

- Create reusable Form, FormField, FormError components.

- Build a Create/Edit entity screen with validation.

Deliverables

- /components/form/*, 2 screens (create + edit).

- Storybook stories for form states.

KPIs

- No runtime type errors; coverage ≥ 32%.

### Phase 3 – Feature Development & A11y (Weeks 9–12)

Week 9 — Lists, Tables, Pagination, Filters (⭐⭐⭐)

Goals

- Server-side pagination and filters with React Query + query params.

Tasks

- Build DataTable with sorting, pagination, row selection.

- Connect to backend list API with debounced ?q= search.

- Persist table state in URL (search params).

Deliverables

- /components/data-table, /features/items/list.

- Tests for table utils; cypress-lite script optional.

KPIs

- P95 rerender < 100ms, coverage ≥ 35%.

Week 10 — Details Views, Skeletons, Optimistic Updates (⭐⭐)

Goals

- Smooth UX for detail screens and quick updates.

Tasks

- Detail view page (/items/:id) with skeleton loader.

- Optimistic updates for inline edit (React Query onMutate).

- Error rollback and toasts.

Deliverables

- /features/items/detail with optimistic mutation hooks.

- Demo Loom in PR.

KPIs

- No layout shift > 0.1 CLS; coverage ≥ 38%.

Week 11 — Accessibility Deep Dive (⭐⭐)

Goals

- Meet WCAG basics; keyboard navigation; aria-* usage.

Tasks

- Audit with axe + Lighthouse; fix issues.

- Accessible Modal, Menu, Tooltip (ARIA roles + keyboard).

- Visible focus outlines and skip links.

Deliverables

- A11y checklist in /docs/a11y.md.

- Storybook a11y addon configured.

KPIs

- Lighthouse A11y ≥ 95; coverage ≥ 40%.

Week 12 — Internationalization (i18n) & Theming (⭐⭐)

Goals

- Add i18n framework; theme toggles; RTL readiness.

Tasks

- Integrate i18next + react-i18next; language switcher.

- Dark/light theme toggle; Tailwind data-theme strategy.

- RTL smoke test (e.g., Arabic) with logical properties.

Deliverables

- /lib/i18n.ts, translation JSONs, theme tokens.

- Docs on adding new locales.

KPIs

- Strings externalized; coverage ≥ 43%.

### Phase 4 – Advanced Data & Performance (Weeks 13–16)

Week 13 — File Uploads & Media (⭐⭐)

Goals

- Multipart uploads with pre-signed URLs; progress UI.

Tasks

- Upload widget with drag/drop + progress bar.

- Pre-signed upload flow (PUT to storage); display thumbnails.

- Error retry, cancel upload.

Deliverables

- /components/upload/*, /features/files.

- Stories for success, error, cancel.

KPIs

- Upload success > 99% in manual tests; coverage ≥ 46%.

Week 14 — Charts & Data Viz (client-side) (⭐⭐⭐)

Goals

- Integrate a charting lib (Recharts/Chart.js) with typed props.

Tasks

- Create reusable ChartContainer with responsive wrapper.

- Build Line/Bar/Pie components with typed datasets.

- Lazy-load heavy libs; placeholder skeleton.

Deliverables

- /components/charts/*, stories with sample data.

- Performance note in README (bundle size delta).

KPIs

- Bundle increase < 200KB gzip; coverage ≥ 48%.

Week 15 — React Performance & Profiling (⭐⭐⭐)

Goals

- Eliminate unnecessary renders; memoization strategy.

Tasks

- Audit components with React Profiler.

- Apply memo, useCallback, useMemo properly.

- Split routes with lazy + Suspense; prefetch critical screens.

Deliverables

- /docs/perf.md with before/after flamegraphs.

- Perf test script.

KPIs

- Reduce slow screen TTI by ≥ 30%; coverage ≥ 50%.

Week 16 — Error Boundaries, Logging, and Monitoring (⭐⭐)

Goals

- Robust error handling and observability.

Tasks

- Global error boundary with user-friendly fallback.

- Client-side logging to backend endpoint.

- Capture API errors and surface actionable messages.

Deliverables

- ErrorBoundary, logger util, network error banner.

- Docs: logging levels, PII rules.

KPIs

- No unhandled promise rejections; coverage ≥ 52%.

### Phase 5 – Production-Readiness (Weeks 17–20)

Week 17 — Offline & Caching Strategies (PWA-lite) (⭐⭐⭐)

Goals

- Improve resilience with caching and offline basics.

Tasks

- Service worker (Vite plugin or Workbox) for asset caching.

- Cache-first for static, network-first for dynamic lists.

- “You’re offline” banner + retry UI.

Deliverables

- PWA manifest, service worker, offline states.

- Docs: caching strategy.

KPIs

- Lighthouse PWA ≥ 80; coverage ≥ 55%.

Week 18 — Forms at Scale: Wizards & Drafts (⭐⭐⭐)

Goals

- Multi-step wizard with autosave drafts.

Tasks

- Build 3-step wizard with progress, validation per step.

- Autosave to localStorage (draft) and restore.

- Step guards; summary screen with diff of changes.

Deliverables

- /features/wizard/* components, hooks.

- Storybook flow demo.

KPIs

- No lost data on refresh; coverage ≥ 58%.

Week 19 — Security & UX Hardening (⭐⭐⭐)

Goals

- Prevent common client-side issues and improve trust.

Tasks

- Sanitize display content; escape HTML (XSS).

- Implement strict Content Security Policy headers (document in docs).

- Prevent mixed content, clickjacking (frame guards in router if embedded).

Deliverables

- Security checklist /docs/security.md.

- SAST run (optional) on PR.

KPIs

- 0 critical a11y/security warnings; coverage ≥ 60%.

Week 20 — CI/CD & Preview Environments (⭐⭐⭐)

Goals

- Automate lint/tests/build; spin preview URLs per PR.

Tasks

- GitHub Actions: lint, typecheck, test, build.

- Vercel/Netlify integration for Preview Deploy on each PR.

- Add PR comment with preview link; gate merge on green checks.

Deliverables

- .github/workflows/ci.yml, Vercel config.

- Badges in README.

KPIs

- 100% PRs get preview; coverage ≥ 63%.

### Phase 6 – Capstone & Handover (Weeks 21–24)

Week 21 — Design System Extraction (⭐⭐⭐)

Goals

- Consolidate UI into a mini design system.

Tasks

- Extract tokens, primitives, and patterns into /components/ui.

- Document usage guidelines in Storybook (DocsPage).

- Provide code examples and do/don’t list.

Deliverables

- Design tokens + docs; Storybook controls.

- Token tests (snapshot of Tailwind theme).

KPIs

- 80% components use tokens; coverage ≥ 66%.

Week 22 — Performance Budget & Bundle Strategy (⭐⭐⭐)

Goals

- Keep app lean; enforce budgets.

Tasks

- Add rollup-plugin-visualizer to inspect bundles.

- Split vendor chunks; prefetch/presend critical resources.

- Set performance budget and CI check.

Deliverables

- /docs/bundle-budget.md, build analyzer report.

- CI check that warns on oversize.

KPIs

- Initial bundle < 250KB gzip; coverage ≥ 68%.

Week 23 — Capstone Feature (End-to-End) (⭐⭐⭐⭐)

Goals

- Own and deliver one major user-facing feature end-to-end.

Tasks

- Draft spec → wireframe → component list → API contracts (with backend).

- Implement UI, state, data fetching, errors, tests, stories.

- Accessibility pass + perf pass + docs + demo.

Deliverables

- Feature branch feature/capstone-<name>.

- Loom demo; Storybook coverage.

KPIs

- Reviewed, merged; coverage ≥ 72% for feature.

Week 24 — Stabilization, Docs, Handover (⭐⭐⭐)

Goals

- Production-quality handover with comprehensive docs.

Tasks

- Polish docs: Architecture, Design System, Runbook, i18n, Security, Perf.

- Fix remaining bugs; remove dead code; finalize TODOs.

- Final demo & retrospective with learnings.

Deliverables

- /docs/* complete + Storybook published.

- Handover checklist.

KPIs

- All CI checks green; overall coverage ≥ 70%.

## Evaluation & Tracking (Appendix)

| Milestone | KPI | Target |
| --- | --- | --- |
| Week 4 | Project skeleton + base components | Routes, UI kit v0, stories |
| Week 8 | Auth + complex forms | Zod + RHF, guarded routes |
| Week 12 | i18n + theming | Dark/light + locale switch |
| Week 16 | Error logging + robustness | Error boundary + logs |
| Week 20 | CI + Previews | Green CI + preview URLs |
| Week 23 | Capstone feature | Merged + demo |
| Week 24 | Docs + Handover | Complete repository docs |

## Definition of Ready (DoR) for Frontend Tasks

- API contract known (path, method, request/response).

- States defined: loading, empty, success, error.

- Accessibility notes provided.

- Mobile/desktop breakpoints listed.

## Definition of Done (DoD)

- Code + tests + stories + docs complete.

- A11y pass, no console warnings.

- Preview build tested.

- PR approved and merged.