LaxHari Infotech (LHI) – Engineering Division

(Confidential Property of LaxHari Infotech – Do not share)

# Python Developer Internship Program – 6 Months (24 Weeks)

Stack: Python 3.11, FastAPI, MongoDB, Redis, JWT, PyTest, Docker, GitHub Actions, OpenAPI/Swagger

Workflow: Git feature branches → PR → Review → CI → Deploy

## Program Rules (applies to every week)

- Git & PR: Feature branch per task; meaningful commits; PR with description, screenshots (if relevant), Swagger URL; at least 1 review.

- Code Quality: PEP8, type hints, docstrings, small functions, DRY; keep business logic in services/, database in repositories/, API in routers/.

- Tests: Unit tests for all services and repositories (minimum coverage targets shown weekly).

- Docs: Update Swagger (OpenAPI) and repo README.md weekly.

- Deliverable Definition: A week is “done” when code + tests + docs + PR review are complete.

## 24-Week Detailed Plan (Very Detailed)

### Week 1 – Environment, Git Discipline, Base Project

Learning Goals

- Python 3.11 environment, virtualenv/poetry, VSCode/PyCharm setup.

- Git workflow (branching, PRs, reviews).

- FastAPI project bootstrap and app factory pattern.

Engineering Tasks

- Install toolchain; set up virtual environment.

- Initialize repo: src/, tests/, routers/, services/, repositories/, schemas/, core/.

- Implement app factory: create_app() in core/app.py.

- Add health endpoints: GET /health, GET /version.

- Configure environment management: .env, pydantic-settings.

- Create Makefile with commands: run, lint, test, format.

Deliverables

- Repo initialized, base FastAPI server running.

- Health endpoints documented in Swagger.

- .gitignore, README.md with run instructions.

Acceptance Criteria / KPIs

- App starts locally; GET /health returns {"status":"ok"}.

- PR merged after 1 review; tests ≥ 10% (basic smoke).

Git & Review Checklist

- Branch feature/bootstrap.

- PR title: feat: bootstrap FastAPI project.

- Include screenshot of Swagger UI.

### Week 2 – FastAPI Fundamentals & Request/Response Models

Learning Goals

- Routers, dependency injection, request/response models, validation.

- Pydantic models and error responses.

Engineering Tasks

- Create routers/sample.py with GET /sample/{id} (path params).

- Add POST /sample with request model and schema validation.

- Implement common dependencies: get_request_id(), get_settings().

Deliverables

- schemas/sample.py, routers/sample.py.

- API errors standardized with custom error model.

Acceptance Criteria / KPIs

- Swagger shows both endpoints with models.

- Tests ≥ 15%, request/response model tests.

Git & Review Checklist

- Branch feature/fastapi-basics.

- PR requires endpoint examples in description.

### Week 3 – Clean Architecture & Configuration

Learning Goals

- Layered architecture (routers → services → repositories).

- Configuration patterns, logging, settings per environment.

Engineering Tasks

- Add core/config.py using pydantic-settings.

- Implement core/logging.py with JSON logs.

- Refactor Week 1–2 code into services and repositories (even if in-memory).

Deliverables

- services/sample_service.py, repositories/sample_repo.py.

- Centralized settings: dev/test/prod.

Acceptance Criteria / KPIs

- All routes use service layer; zero business logic in routers.

- Tests ≥ 18%; service layer unit tests added.

Git & Review Checklist

- Branch refactor/clean-architecture.

- PR checklist: “No business logic in routers”.

### Week 4 – CRUD Module (In-Memory → File/JSON Store)

Learning Goals

- CRUD patterns, pagination scaffolding, status codes, error contracts.

Engineering Tasks

- Implement entity Item (id, name, description, created_at, updated_at).

- Build POST /items, GET /items, GET /items/{id}, PUT, DELETE.

- Add query params: ?q=, ?page=, ?size=; validate with Pydantic.

Deliverables

- schemas/item.py, routers/items.py, services/item_service.py.

- Pagination utility in core/pagination.py.

Acceptance Criteria / KPIs

- CRUD endpoints pass tests; coverage ≥ 22%.

- Swagger includes examples for all endpoints.

Git & Review Checklist

- Branch feature/crud-items.

- PR shows curl/Postman evidence.

### Week 5 – MongoDB Integration

Learning Goals

- MongoDB driver usage, indexes, ObjectId handling, repository interfaces.

Engineering Tasks

- Add MongoDB connection module core/db.py using motor (async).

- Convert Item to Mongo collection; create indexes.

- Implement repository methods: insert_one, find_one, find_many, update_one, delete_one.

Deliverables

- repositories/item_repo_mongo.py with async motor.

- Env vars: MONGO_URI, MONGO_DB.

Acceptance Criteria / KPIs

- Endpoints backed by Mongo; coverage ≥ 25% (repo tests).

Git & Review Checklist

- Branch feature/mongo-integration.

- PR includes index strategy and sample explain output.

### Week 6 – Business Logic Services & DTOs

Learning Goals

- Service orchestration, mapping between DTOs and DB models, error strategy.

Engineering Tasks

- Add service methods create_item, list_items, update_item, delete_item.

- Implement not-found, conflict, validation error classes in core/errors.py.

- Add simple domain rules (e.g., unique name).

Deliverables

- services/item_service.py with domain validation.

- Updated routers calling services only.

Acceptance Criteria / KPIs

- Proper HTTP codes for errors; coverage ≥ 28% (service tests).

Git & Review Checklist

- Branch feature/service-layer.

- PR shows how errors map to HTTP responses.

### Week 7 – Authentication (JWT)

Learning Goals

- OAuth2 password flow, JWT access/refresh tokens, password hashing.

Engineering Tasks

- Create User schema (email, hash, roles).

- Implement POST /auth/register, POST /auth/login, POST /auth/refresh.

- Password hashing with passlib; JWT using pyjwt.

Deliverables

- services/auth_service.py, core/security.py.

- Protected test route /me.

Acceptance Criteria / KPIs

- Login flow works; tokens validated; coverage ≥ 32% (auth tests).

Git & Review Checklist

- Branch feature/auth-jwt.

- PR includes sequence diagram in README (ASCII is fine).

### Week 8 – Authorization (RBAC)

Learning Goals

- Role-based access control, scopes, decorator/middleware patterns.

Engineering Tasks

- Implement role guard require_role(["admin"]).

- Protect write endpoints to admin only.

- Add GET /users for admin to list users (paginated).

Deliverables

- core/permissions.py, tests for role logic.

- Swagger shows 401/403 responses.

Acceptance Criteria / KPIs

- Permissions enforced; coverage ≥ 35%.

Git & Review Checklist

- Branch feature/rbac.

- PR links to endpoints affected by guards.

### Week 9 – Redis Caching

Learning Goals

- Redis connection, cache-aside pattern, TTL strategies.

Engineering Tasks

- Add core/redis.py and redis client.

- Cache hot GET endpoints (items list, by id) with invalidation on create/update/delete.

- Add config: default TTL, per-route overrides.

Deliverables

- services/cache_service.py, cache decorators/utilities.

- Metrics log for cache hit/miss.

Acceptance Criteria / KPIs

- Cache reduces average latency ≥ 30% locally; coverage ≥ 38%.

Git & Review Checklist

- Branch feature/redis-cache.

- PR includes benchmark snippet (before/after).

### Week 10 – API Security Hardening

Learning Goals

- CORS, rate-limiting, request size limits, headers, secrets handling.

Engineering Tasks

- Add CORS for allowed origins via config.

- Implement rate limiter (e.g., Redis-based sliding window).

- Add request size limit middleware; secure headers.

Deliverables

- middleware/security.py, audit checklist in README.

- Secret rotation guideline doc.

Acceptance Criteria / KPIs

- Security middleware active; coverage ≥ 40% (middleware tests).

Git & Review Checklist

- Branch feature/security-hardening.

- PR includes a mini security checklist.

### Week 11 – Error Handling & Logging

Learning Goals

- Centralized error handling, structured logs, correlation IDs.

Engineering Tasks

- Global exception handlers: 400/401/403/404/409/500.

- Request correlation ID propagation in logs.

- Log format: JSON with level, timestamp, path, user, trace_id.

Deliverables

- core/errors.py, middleware/logging.py.

- Log examples in PR.

Acceptance Criteria / KPIs

- Errors standardized; logs parseable; coverage ≥ 43%.

Git & Review Checklist

- Branch feature/error-logging.

- PR includes sample log lines and searched fields.

### Week 12 – Testing Discipline

Learning Goals

- PyTest fixtures, mocking, test pyramid, coverage enforcement.

Engineering Tasks

- Create test fixtures for app, client, and DB.

- Unit tests for services; integration tests for routers.

- Add coverage gate in CI (fail if < threshold).

Deliverables

- tests/ populated; coverage config in pyproject.toml.

- GitHub Action to run tests on PR.

Acceptance Criteria / KPIs

- Coverage ≥ 50%, green CI on PRs.

Git & Review Checklist

- Branch feature/testing-basics.

- PR screenshot of successful CI.

### Week 13 – Async & Concurrency

Learning Goals

- Async FastAPI routes, async DB calls, concurrency with asyncio.

Engineering Tasks

- Convert repositories/services to async where relevant.

- Add concurrent tasks example (e.g., parallel data fetch).

- Add timeout handling and cancellation patterns.

Deliverables

- Async routes & services; structured concurrency example.

- Performance note in README.

Acceptance Criteria / KPIs

- P95 latency improved on async endpoints; coverage ≥ 55%.

Git & Review Checklist

- Branch feature/async-refactor.

- PR before/after latency chart (text table ok).

### Week 14 – File & Media Handling

Learning Goals

- Secure file uploads/downloads, content validation, storage abstraction.

Engineering Tasks

- Implement POST /files (upload) with size/type validation.

- Provide signed/secure GET /files/{id} (download).

- Abstract storage layer (local now; cloud later).

Deliverables

- services/file_service.py, repositories/file_repo.py.

- Swagger examples for file endpoints.

Acceptance Criteria / KPIs

- Files validated and retrievable; coverage ≥ 58% (file tests).

Git & Review Checklist

- Branch feature/file-service.

- PR documents storage decisions.

### Week 15 – Advanced Querying: Pagination, Sorting, Search

Learning Goals

- Cursor vs offset pagination, index strategy, query builders.

Engineering Tasks

- Add reusable pagination utilities (offset + cursor).

- Implement ?sort=-created_at and basic text search.

- Ensure indexes align with query patterns.

Deliverables

- core/pagination.py, core/search.py.

- Updated repo queries with projections.

Acceptance Criteria / KPIs

- Large list endpoints performant; coverage ≥ 60%.

Git & Review Checklist

- Branch feature/pagination-search.

- PR includes explain plan for a large query.

### Week 16 – External API Integration

Learning Goals

- API client design, retries/circuit breakers, timeouts, caching.

Engineering Tasks

- Build clients/external_api.py with backoff retry.

- Add endpoint that enriches data using the external API.

- Cache results with Redis TTL; include invalidation logic.

Deliverables

- Client module, service integration.

- Docs: API limits, cost, retries.

Acceptance Criteria / KPIs

- Reliable integration with retries; coverage ≥ 62%.

Git & Review Checklist

- Branch feature/external-integration.

- PR shows mocked tests for external API.

### Week 17 – AI Integration (Basic)

Learning Goals

- Calling AI APIs safely, prompt building, input validation, cost logging.

Engineering Tasks

- Add services/ai_service.py that wraps AI provider call (config driven).

- Expose POST /ai/process with validated schema.

- Log token usage/cost (configurable).

Deliverables

- ai_service.py, AI controller route, schema validation.

- Safety: max tokens; content filters.

Acceptance Criteria / KPIs

- AI endpoint stable; coverage ≥ 64% (mocked).

Git & Review Checklist

- Branch feature/ai-service-basic.

- PR includes sample JSON requests/responses.

### Week 18 – Microservices Split

Learning Goals

- Identify bounded contexts, extract service, shared library design.

Engineering Tasks

- Split one domain (e.g., auth) into separate microservice repo.

- Create shared lib-common package for DTOs and error types.

- Internal API calls between services with auth (service tokens).

Deliverables

- New service repo scaffolded (same standards).

- Updated gateway or client in the main service.

Acceptance Criteria / KPIs

- Services run independently; coverage main ≥ 65%, new svc ≥ 30%.

Git & Review Checklist

- Branch feature/microservice-split.

- PR diagrams internal calls (simple ASCII ok).

### Week 19 – Dockerization

Learning Goals

- Dockerfile best practices, multi-stage builds, docker-compose.

Engineering Tasks

- Create slim multi-stage Dockerfile (builder → runtime).

- Docker Compose for app + Mongo + Redis.

- Healthchecks in compose; dev and prod profiles.

Deliverables

- Dockerfile, docker-compose.yml, run docs.

- Image size optimizations (use slim base).

Acceptance Criteria / KPIs

- Container builds and runs; coverage ≥ 67% still passes CI.

Git & Review Checklist

- Branch feature/dockerize.

- PR includes docker compose up instructions and logs.

### Week 20 – Cloud Deployment

Learning Goals

- 12-factor config, environment secrets, observability basics.

Engineering Tasks

- Deploy service to a managed platform (Render/AWS/etc.).

- Set env secrets; verify health; add /metrics (basic).

- Document deploy steps and rollback procedure.

Deliverables

- Live URL (internal), deployment docs, runbook.

- Basic metrics endpoint or logs dashboard link.

Acceptance Criteria / KPIs

- Live service healthy; PR includes steps; coverage ≥ 68%.

Git & Review Checklist

- Branch feature/deploy-cloud.

- PR has “Runbook.md” with rollback.

### Week 21 – CI/CD & Quality Gates

Learning Goals

- GitHub Actions pipelines, caches, build/test matrix, coverage gates.

Engineering Tasks

- Add CI pipeline: lint → test → coverage → build.

- Add optional CD: auto-deploy to staging on merge to dev.

- Require PR checks to pass; code owners for critical paths.

Deliverables

- .github/workflows/ci.yml (+ optional cd.yml).

- Badges in README (build status, coverage).

Acceptance Criteria / KPIs

- CI green on PR; coverage ≥ 70% enforced.

Git & Review Checklist

- Branch feature/ci-cd.

- PR includes pipeline screenshot/log.

### Week 22 – Performance & Cost Optimization

Learning Goals

- Profiling (cProfile), async tuning, Mongo indexes, Redis TTL tuning.

Engineering Tasks

- Profile hot endpoints; reduce P95 latency by 30–40%.

- Add indexes, projections, batch queries.

- Cache invalidation strategy written up (stale-while-revalidate option).

Deliverables

- perf/benchmarks.md with before/after.

- Tuned queries, cache policies.

Acceptance Criteria / KPIs

- P95 latency reduction ≥ 30%; coverage ≥ 72%.

Git & Review Checklist

- Branch perf/optimize.

- PR includes benchmark data table.

### Week 23 – Capstone: Production-Ready Module

Learning Goals

- Own a vertical slice end-to-end under real constraints.

Engineering Tasks

- Propose and implement a full backend module (spec → design → build).

- Include auth, validation, core logic, tests, docs.

- Prepare demo script and troubleshooting notes.

Deliverables

- Capstone module + tests + docs + migration scripts (if any).

- Demo JSON collection (Postman) or curl scripts.

Acceptance Criteria / KPIs

- Feature complete, reviewed, merged; coverage ≥ 75% for module.

Git & Review Checklist

- Branch feature/capstone-<name>.

- PR: full spec, diagrams, and demo steps.

### Week 24 – Stabilization, Docs, Handover

Learning Goals

- Handover artifacts, production readiness, SLOs.

Engineering Tasks

- Polish docs: architecture overview, API index, config reference, runbook.

- Fix known issues; close open TODOs.

- Final demo to team; retrospective write-up.

Deliverables

- docs/ folder complete (ADR notes welcome).

- Final demo + video (optional) + handover checklist.

Acceptance Criteria / KPIs

- Team can run and extend service from docs alone.

- All pipelines passing; coverage ≥ 75% overall.

Git & Review Checklist

- Branch chore/final-handover.

- PR includes Table of Contents for docs.

## Evaluation & Tracking (Use in Word as Appendix)

| Milestone | KPI | Target |
| --- | --- | --- |
| Week 4 | CRUD module done | Endpoints + tests + docs |
| Week 8 | Auth + RBAC | Secure endpoints working |
| Week 12 | CI + 50% coverage | Green pipelines |
| Week 16 | External API | Reliable integration |
| Week 20 | Cloud deploy | Live staging URL |
| Week 23 | Capstone | Full module merged |
| Week 24 | Docs & Handover | Complete runbook |

## Repository Structure (Reference)

/src

/core        # app factory, config, logging, errors

/routers     # API endpoints only (no business logic)

/services    # business logic, orchestration

/repositories# DB adapters, no business logic

/schemas     # pydantic models

/middleware  # logging, security, rate limiting

/clients     # external API clients

/tests         # unit + integration tests

/docs          # ADRs, architecture, runbooks

## Pull Request Template (Paste in your repo)

## Summary

- What does this PR change?

## Testing

- [ ] Unit tests added/updated

- [ ] Manual steps (screenshots or curl)

## Docs

- [ ] Swagger updated

- [ ] README/docs updated

## Checklist

- [ ] Lint passes

- [ ] CI green

- [ ] One reviewer approved