# BlinkChart QA Test Plan – LH IdeaCraft Inc.

## 1. Overview

Purpose of this document is to define the test strategy, scope, tools, responsibilities, and deliverables for the BlinkChart application (frontend + backend + integration).

## 2. Application Under Test

Name: BlinkChart
Type: SaaS Web App (React + Python backend)
Purpose: Converts Excel/CSV data into intelligent visual charts, enabling users to quickly visualize and share data insights.

## 3. Test Objectives

- Verify data upload, chart rendering, and export features.
- Ensure integration between frontend UI and backend APIs.
- Validate performance and compatibility across browsers.
- Identify and track bugs early to stabilize MVP before public release.

## 4. Test Scope

| In Scope | Out of Scope |
| --- | --- |
| UI/UX validation, File upload (Excel/CSV), Data parsing and chart generation, API response validation, Cross-browser compatibility | Third-party APIs, Mobile app (future phase), Advanced analytics, Payment/subscription modules |

## 5. Testing Tools

Frontend – Playwright / Cypress / Vitest (UI & E2E testing)
Backend – PyTest / Postman / Newman (API and unit testing)
Integration – Cypress / Postman (Full data flow testing)
Performance – K6 / Locust (Load testing)
Defect Tracking – ClickUp (Task and bug tracking)

## 6. Test Deliverables

- Test cases & execution logs
- Test data files (Excel, CSV samples)
- Automation scripts (Python + JS)
- Bug report & severity matrix
- Test summary and release sign-off

## 7. Test Phases

1️⃣ Smoke Test – Basic sanity check after each deployment.
2️⃣ Functional Test – Validate main user workflows.
3️⃣ Integration Test – Frontend ↔ Backend validation.
4️⃣ Regression Test – Run after major code merges.
5️⃣ UAT Support – Assist Product Manager during demo testing.

## 8. Test Environment

Dev – Localhost / Render backend (internal testing)
QA – Netlify + Render staging (shared with QA team)
Prod – blinkchart.ai (public release)

## 9. Defect Management

All issues logged in ClickUp with tags (frontend, backend, integration, UI, bug, enhancement).
Include screenshot/screen recording for each bug.
Severity: Critical / Major / Minor / Cosmetic.

## 10. Roles & Responsibilities

QA Lead (Intern-1): Test planning, automation, report creation
QA Tester (Intern-2): Manual testing, bug logging, retesting
Product Manager (Vinay): Final review & sign-off
Dev Team: Fix issues and redeploy

## 11. Reporting

Daily update via ClickUp comments or Slack QA channel.
Weekly summary: defects found/resolved, test coverage %, pending actions.

## 12. Exit Criteria

100% of critical test cases passed
All high-severity defects resolved or deferred with justification
UAT approval by Product Manager